## Slide 1: Team B: Project
Members: Spencer Yates, Andrew Oneal, Bryce Bien
1

## Slide 2: Features and Tests
Andrew
3 of 7 requirements completed | 3 of 9 tests completed
Bryce
3 of 7 requirements completed | 3 of 9 tests completed
Spencer
1 of 4 requirements completed | 4 of 12 tests completed
2

## Slide 3: Lines of Code:
3
Andrew: 34
Bryce: 20

## Slide 4: Upcoming Milestones
Milestone 3: Completed 11/11/23
Milestone 4: Implement second features Expected completion date 11/19/23
Milestone 5: Implement third features Expected completion date 11/26/23
4