## Slide 1: Team B: Project
Members: Spencer Yates, Andrew Oneal, Bryce Bien
1

## Slide 2: Features and Tests
Andrew
5 of 7 requirements completed | 6 of 9 tests completed
Bryce
5 of 7 requirements completed | 6 of 9 tests completed
Spencer
2 of 4 requirements completed | 8 of 12 tests completed
2

## Slide 3: Lines of Code:
3
Andrew: 28
Bryce: 43
Total: 288

## Slide 4: Upcoming Milestones
Milestone 4: Completed 11/21/23
Milestone 5: Implement third features Expected completion date 11/28/23
Milestone 6: Finalize implementation and refactor Expected completion date 12/1/23
4